## Slide 1
GEICO
IP Management
Sept 2022

## Slide 2: Problem Statement & Action Items
Problem Statement
  IP Conflicts while allotting the IPs to the given subscription
  Manual Process to maintain the IP Tracker and robust calculations involved in the tracker
  IP Tracker is not integrated with IP Calculator
  Maintaining the logs on a particular IP very complex process
  While working on the IP Management tracker Excel Sheet, it is getting blocked for other users
  Change log is not currently available
  No alerts/Emails to stakeholder about the IP assignment.
Our Approach
We propose to follow a phased solution approach to meet business objectives
    Phase –1 is focused on providing Web UI for CNSS team team for IP Assignment (Manual) based on available IPs.
    Phase –2 is focused on Automated IP splitting based on Block size and IP assignment to the given subscription

## Slide 3
Executive Summary
ValueMomentum (“VM”) is excited to submit the proposal to serve as Geico’s strategic partner in building a proactive solution to create visibility on CNSS IP Management. The following summarizes the key aspects of ValueMomentum’s strength in supporting the engagement.
What VM brings to the table
Agile sprint-based execution will expedite the delivery for business to see the dashboard and subsequently mature the model
Execution approach
An experienced Client Management team, complemented by robust governance to ensure a seamless and successful implementation
Program Governance
VM Digital, Cloud & Data Leverage LoB will extend required support in delivery assurance
VM internal LoB Support
In-Depth understanding of GEICO landscape and
ecosystem, and priorities
Geico System Knowledge
Based on knowledge, we have tailored the solution into 2 phases
Tailored Solution Approach
Identified Full Stack >net Developers to start the project asap. Working with delivery team for resource fulfillment
A Team Readiness

## Slide 4
IP Management- Scope & Understanding
In Scope
This is a placeholder text. All phrases can be replaced with your own text.
Phase 1 : Technology Stack
.NET Core (API + Business Logic)
Angular (UI screens)
Azure Cosmos DB
ADO
Azure RBAC Roles
Sharepoint
Phase 1 : SCOPE: Descriptive and Diagnostic Dashboard
Develop PoC considering the following
To develop an UI to bring the visibility about the availability or non availability of IPs to the CNSS team or other teams
Ability to import IPs (csv import) from Sharepoint
Tracking the allotment status of IPs based on different filter such as Subnet, Gateway etc
IP Assignment to a subscription
Provisioning Dashboard representing the IP details based on different filter
Tracking the history of any given IP at any point of time
Subscription, Gateway based report
Alerts to stakeholders on assignment of IPs to a subscription
We propose to follow a phased solution approach to meet business objectives and the current proposal covers the estimate for Phase 1
    Phase –1 is focused on providing Web UI for CNSS team for IP Assignment (Manual) based on available IPs.
    Phase –2 is focused on Automated IP splitting based on Block size and IP assignment
The scope and related assumptions and dependencies are as detailed below :

## Slide 5: Proposed Solution Touchpoints (Phase 1) – To be updated
Extended search (Detail view)
IP Validation
Azure Cosmos DB
Check if the Ips are already allocated
Importing the unallocated IPs
Upload the documents
One time bulk upload
Incremental upload based on agreed frequency/ time
Log the record for bulk and incremental upload for performing E2E reconciliation
Render the table details based on search
Filter based Unallocated IP search
IP Assignment
List of Unallocated IP search

## Slide 6: Proposed Solution Touchpoints (Phase 1) – To be updated
Landing Page
Renders the landing page based on user privileges
Users
Insert/update operations on database
Azure AD
Azure SQL DB

## Slide 7
Phase 1- Execution Plan & Commercials
Sprint 1
Sprint 2
Sprint 3
Sprint 4
Sprint 5
Sprint 0
Sprint 1
Analyze the Database and Table creation and other activities
Dev Environment setup
UI Design and approvals
Application onboarding
Sprint 3
UI Development
  IP Imports from Sharepoint
  IP Assignment
  Redirect to IP subnet calculator external website
  Dashboard Implementation
  Alert/Email on IP assignment
Deployment
UAT
Deployment preparation
Prod Deployment & Go-live
Post Go-live Support
Sprint 0
Resource on boarding
Requirement finalization
Sprint planning
Sprint 2
UI Development
  Navigation Menu
  Login using Azure AD
  Applying Roles
  API for Bulk import Functionality
  Applying Search Filers
  IP history Grid
Sprint 4
UAT Environment Preparation
Unit test and code coverage
Bulk Import of IPs
Documentation
Week 1
12th Week
Chart: 
| Design | Coding & UT | Testing
 | 0.15 | 0.6 | 0.25
2 weeks sprint
Estimated cost for this project (Phase 1): Cost :
Estimated timeline : 12 weeks (Including 1 week of warranty support)
This is an indicative cost based on the scope understanding & assumptions considered. If there is a change in scope or assumption, will revisit the estimation and will do CR to adjust the timeline and commercials.
Phase 2 requirements will be finalized during course of Phase1.

## Slide 8
Phase 1- Resource Roles
This is a placeholder text. All phrases can be replaced with your own text.
Role | Nos | Brief summary of experience | Location
Scrum Master & Coordinator | 1 | 7-10 years of experience working a Scrum Master managing Customer facing projects Good experience in managing Azure application development projects. Good experience in stakeholder and cross functional team management. | Offshore
Sr.Software Engineer | 2 | 5 to 6 years of Extensive experience in C# (should be strong in generics), ASP .Net MVC, WEB API/WCF, Experienced in implementing Design Patterns Experience in Angular 8+, HTML 5, CSS 3 Experience in client-side scripting using JQuery, JavaScript Must demonstrate clear abilities to lead and mentor a team Expertise in developing Unit Test cases using Unit Testing Framework, Mocking Frameworks (MOQ) Good experience using Dependency Injection | Offshore

## Slide 9
THANK YOU!